DriveIQ

AI-Powered Eco-Driving Coach — Full Implementation Plan

CSM601 Mini Project 2B  ·  Dr. Darakshana Khan  ·  April 6–25, 2026

Team: 2303109  ·  2303111 Jiya Narwani  ·  2303118 Jatin Sachdev  ·  2303120

# Project Overview

DriveIQ is a dashcam-based fuel efficiency coaching system. It uses computer vision, machine learning, and LLM integration to analyze driving behaviour in real-time and provide actionable eco-driving feedback.

## Locked Architecture (v4)

- YOLOv8 — object detection on dashcam frames

- Farneback Optical Flow — motion vector extraction (OpenCV)

- MobileNetV2 — scene classification (road type, weather)

- XGBoost — rule-based fuel efficiency scoring

- CNN+LSTM — sequential driving pattern prediction

- Claude API — natural language coaching messages

- Flask — backend API serving all models

- React + Chart.js + Three.js — dashboard with 3D Tesla-style behavioural visualiser

## Status Snapshot

- ✅ DONE — EDA on eco_driving_score.csv (30k rows, score distribution, feature correlation)

- 🔴 PENDING — XGBoost, MobileNetV2, CNN+LSTM, OpenCV pipeline, Flask, React, end-to-end

Phase 1 Data Pipeline & Feature Engineering ⬥ Apr 7 (1 day)

## Goal

Prepare clean, model-ready feature sets from raw driving data. This feeds ALL downstream models.

## Tasks

1.1  Feature Selection

- Use EDA findings to select top features for XGBoost

- speed, acceleration, braking_intensity, RPM, throttle_position, gear, road_type, fuel_rate

- Create lag features for LSTM: rolling window of 10 timesteps

- Columns: speed_t-1..t-10, accel_t-1..t-10, fuel_rate_t-1..t-10

1.2  Preprocessing Script

- Normalise numerics: StandardScaler (save scaler as scaler.pkl)

- Encode categoricals: LabelEncoder for road_type, weather

- Handle nulls: forward-fill for time-series columns

- Train/val/test split: 70/15/15, stratified on eco_driving_score bins

1.3  Output Files

- data/processed/X_train.csv, X_val.csv, X_test.csv

- data/processed/y_train.csv, y_val.csv, y_test.csv

- data/processed/X_lstm_train.npy, X_lstm_val.npy (shape: [n, 10, features])

- models/scaler.pkl

| Day / Date | Module | Tasks | Deliverable |
| --- | --- | --- | --- |
| Apr 7 | Data Pipeline | Feature selection, scaling, lag features, train/val/test split | processed CSVs + .npy arrays |

Phase 2 Machine Learning Models ⬥ Apr 8–13 (6 days)

## Goal

Train and serialise three independent models: XGBoost scorer, MobileNetV2 scene classifier, CNN+LSTM predictor.

## 2A  XGBoost — Fuel Efficiency Scorer

Objective

Predict eco_driving_score (0–100) from tabular driving features. This is the primary scoring engine.

Tasks — Apr 8

- Install: pip install xgboost scikit-learn

- Load X_train.csv, y_train.csv

- Baseline model: XGBRegressor(n_estimators=100, max_depth=6, learning_rate=0.1)

- Evaluate: RMSE, MAE, R2 on val set

- SHAP analysis: identify top 10 feature contributors

Tasks — Apr 9

- Hyperparameter tuning: GridSearchCV or Optuna (n_estimators, max_depth, subsample, colsample_bytree)

- Target: RMSE < 8 on val set

- Save: joblib.dump(model, 'models/xgb_scorer.pkl')

- Export SHAP feature importance plot → static/shap_importance.png

Inputs / Outputs

- Input: [speed, accel, braking, RPM, throttle, gear, road_type_enc, weather_enc] (normalised)

- Output: float score 0.0–100.0

## 2B  MobileNetV2 — Scene Classifier

Objective

Classify dashcam frames into road_type (highway, city, rural) and weather (clear, rain, fog). Feeds scene context to XGBoost.

Tasks — Apr 10

- Install: pip install tensorflow keras

- Use tf.keras.applications.MobileNetV2(weights='imagenet', include_top=False)

- Add custom head: GlobalAveragePooling2D → Dense(128) → Dense(n_classes, softmax)

- Dataset: use driving scene images (or synthetic augmentation from sample frames)

- If no labelled images: use ImageDataGenerator with augmentation + 80/20 split on any labelled set

- Freeze base layers, train head only (5 epochs), then unfreeze top 30 layers, fine-tune (10 epochs)

Tasks — Apr 11

- Evaluate: accuracy, confusion matrix per class

- Save: model.save('models/mobilenet_scene.h5')

- Write inference function: predict_scene(frame_bgr) → (road_type_str, weather_str, confidence)

Inputs / Outputs

- Input: BGR frame from dashcam (resized to 224x224)

- Output: road_type label + weather label + confidence float

## 2C  CNN+LSTM — Pattern Predictor

Objective

Predict next fuel_rate (or eco_score) from a 10-step driving history. Enables proactive coaching before bad behaviour occurs.

Tasks — Apr 12

- Load X_lstm_train.npy (shape: [n, 10, num_features])

- Architecture: Conv1D(32, kernel=3) → MaxPool → LSTM(64) → Dense(32) → Dense(1)

- Compile: Adam(lr=0.001), loss=MSE, metric=MAE

- Callbacks: EarlyStopping(patience=5), ReduceLROnPlateau, ModelCheckpoint

- Train: 50 epochs max, batch_size=64

Tasks — Apr 13

- Evaluate: MAE, RMSE on val + test set

- Plot: loss curves → static/lstm_loss.png

- Save: model.save('models/cnn_lstm_predictor.h5')

- Write inference function: predict_next(window_array) → float (predicted fuel_rate)

| Day / Date | Module | Tasks | Deliverable |
| --- | --- | --- | --- |
| Apr 8 | XGBoost | Baseline XGBRegressor, RMSE/MAE/R2 eval, SHAP analysis | xgb baseline metrics |
| Apr 9 | XGBoost | Hyperparameter tuning, save xgb_scorer.pkl, SHAP plot | models/xgb_scorer.pkl |
| Apr 10 | MobileNetV2 | Transfer learning setup, custom head, freeze+train | training in progress |
| Apr 11 | MobileNetV2 | Fine-tune, eval, save mobilenet_scene.h5, inference fn | models/mobilenet_scene.h5 |
| Apr 12 | CNN+LSTM | Build CNN+LSTM, train 50 epochs, callbacks | training in progress |
| Apr 13 | CNN+LSTM | Eval, loss plot, save cnn_lstm_predictor.h5, inference fn | models/cnn_lstm_predictor.h5 |

Phase 3 Computer Vision Pipeline ⬥ Apr 14–17 (4 days)

## Goal

Build the real-time dashcam frame processing pipeline. YOLOv8 detects objects; Farneback optical flow quantifies motion. Together they generate driving behaviour features for the scoring models.

## 3A  YOLOv8 — Object Detection

Tasks — Apr 14

- Install: pip install ultralytics

- Load pretrained: model = YOLO('yolov8n.pt')

- Run inference on sample dashcam frames: results = model(frame)

- Extract relevant classes: car, truck, bus, person, traffic light, stop sign

- Derive features from detections:

- vehicle_count — total vehicles in frame

- proximity_score — mean(1/distance) of nearest 3 vehicles (bbox size proxy)

- pedestrian_flag — bool, pedestrian detected in lower third of frame

- Write: detect_objects(frame) → dict of features

Tasks — Apr 15

- Test on 50+ sample frames, verify feature extraction

- Benchmark inference speed: target < 100ms/frame on CPU

- If slow: use yolov8n.pt (nano), reduce input size to 416x416

## 3B  Farneback Optical Flow

Tasks — Apr 16

- Use cv2.calcOpticalFlowFarneback(prev_gray, curr_gray, None, 0.5, 3, 15, 3, 5, 1.2, 0)

- Derive motion features from flow field:

- mean_flow_magnitude — avg pixel motion across frame

- flow_variance — std deviation (erratic vs smooth motion)

- sudden_brake_flag — large negative flow magnitude delta in < 3 frames

- lane_change_flag — dominant horizontal flow component

- Write: compute_flow(prev_frame, curr_frame) → dict of motion features

Tasks — Apr 17 — Integration

- Build unified cv_pipeline(frame, prev_frame) function:

- 1. Run detect_objects(frame) → yolo_features

- 2. Run compute_flow(prev, frame) → flow_features

- 3. Run predict_scene(frame) → scene_features

- 4. Merge all → combined feature dict

- 5. Normalise using saved scaler.pkl

- 6. Return ready-to-score feature vector

- Test end-to-end on a 30-second dashcam clip

| Day / Date | Module | Tasks | Deliverable |
| --- | --- | --- | --- |
| Apr 14 | YOLOv8 | Load yolov8n.pt, extract vehicle/pedestrian features, write detect_objects() | detect_objects() working |
| Apr 15 | YOLOv8 | Test on 50 frames, benchmark speed, tune if slow | < 100ms/frame verified |
| Apr 16 | Optical Flow | Farneback flow, derive motion features, write compute_flow() | compute_flow() working |
| Apr 17 | CV Integration | Merge YOLO + flow + scene → cv_pipeline(), test on 30s clip | cv_pipeline() verified |

Phase 4 Flask Backend API ⬥ Apr 18–20 (3 days)

## Goal

Single Flask app that loads all models once at startup and exposes REST endpoints. This is the system brain.

## Project Structure

- app.py — Flask app entry point

- routes/ — score.py, predict.py, coach.py

- pipeline/ — cv_pipeline.py, model_loader.py

- models/ — all .pkl and .h5 files

- static/ — plots, assets

## Endpoints

POST /api/score

- Input: JSON { frame_b64: str, prev_frame_b64: str, telemetry: {...} }

- Flow: decode frames → cv_pipeline() → merge telemetry → xgb_scorer.predict() → return score

- Output: { score: float, features: dict, timestamp: str }

POST /api/predict

- Input: JSON { history: [[10 timesteps of features]] }

- Flow: reshape to (1,10,n_feat) → cnn_lstm.predict() → return prediction

- Output: { predicted_fuel_rate: float, risk_level: str }

POST /api/coach

- Input: JSON { score: float, features: dict, predicted_fuel_rate: float, history_summary: str }

- Flow: build structured prompt → Claude API (claude-sonnet-4-20250514) → return coaching message

- Output: { message: str, tips: [str], severity: str }

GET /api/health

- Returns: { status: ok, models_loaded: bool, version: str }

## Claude API Integration

Prompt Template

- System: You are an eco-driving coach. Be concise, specific, data-driven. No generic advice.

- User: Driving score: {score}/100. Top issues: {top_3_features_from_shap}. Predicted next fuel rate: {val} L/100km. Provide 3 specific improvement actions.

- Parse response into: message (1 sentence summary), tips (3 bullets), severity (green/yellow/red)

Tasks — Apr 18

- Set up Flask app, model_loader.py (load all models at import time)

- Implement /api/score — test with mock frame + telemetry

Tasks — Apr 19

- Implement /api/predict and /api/coach

- Wire Claude API with structured prompt + response parser

Tasks — Apr 20

- Add error handling: 400 for bad input, 503 if model fails

- Add CORS (flask-cors) for React frontend

- Test all 3 endpoints with Postman / curl

- Write api_test.py — automated test for all routes

| Day / Date | Module | Tasks | Deliverable |
| --- | --- | --- | --- |
| Apr 18 | Flask Core | App setup, model_loader, /api/score endpoint | /api/score tested |
| Apr 19 | Flask Routes | /api/predict + /api/coach + Claude API wiring | all 3 endpoints live |
| Apr 20 | Flask Polish | Error handling, CORS, Postman tests, api_test.py | api_test.py passing |

Phase 5 React Frontend Dashboard ⬥ Apr 21–22 (2 days)

## Goal

A real-time dashboard showing live score, coaching messages, historical trends, and a Three.js 3D behavioural visualiser.

## Components

ScoreGauge.jsx

- Circular gauge showing current eco_driving_score 0–100

- Colour: green > 75, yellow 50–75, red < 50

CoachingPanel.jsx

- Displays Claude API coaching message

- 3 tip bullets with severity badge (green/yellow/red)

- Auto-refreshes on new /api/coach response

TrendChart.jsx — Chart.js

- Line chart: score over last 60 seconds (rolling window)

- Second axis: fuel_rate prediction overlay

- Data source: poll /api/score every 2 seconds

BehaviourVisualiser.jsx — Three.js

- Tesla-style 3D top-down car view

- Animated arrows showing: braking intensity (red rear), acceleration (green front), lane drift (yellow sides)

- Sphere size = proximity score (nearby vehicles)

- Colour of car body changes with score (green → red gradient)

FeatureTable.jsx

- Live table: speed, RPM, throttle, gear, road_type, weather, vehicle_count

- Highlight cells exceeding thresholds (e.g. RPM > 3500)

## API Integration

- Use axios for all API calls

- Global state with useContext or Zustand

- Polling interval: 2s for score, 10s for coaching

| Day / Date | Module | Tasks | Deliverable |
| --- | --- | --- | --- |
| Apr 21 | React Core | Scaffold app, ScoreGauge, CoachingPanel, TrendChart, API wiring | dashboard renders with live data |
| Apr 22 | Three.js + Polish | BehaviourVisualiser 3D, FeatureTable, responsive layout, error states | full dashboard working |

Phase 6 End-to-End Integration & Buffer ⬥ Apr 23–25 (3 days)

## Goal

Full pipeline test: dashcam clip → YOLO + flow → score → coach → dashboard. Fix integration breaks. Prepare demo and MPR doc.

## Tasks — Apr 23: Full Pipeline Test

- Run a 2-minute dashcam clip through the entire pipeline end-to-end

- Verify: cv_pipeline() → /api/score → /api/predict → /api/coach → React dashboard displays all

- Log: latency per stage, flag any bottleneck > 500ms

- Fix: any model input shape mismatch, scaler mismatch, API response parse error

## Tasks — Apr 24: Stabilisation

- Fix all bugs found in Apr 23

- Add fallback: if CV pipeline > 2s, use last valid feature vector (log warning)

- Performance: if full pipeline > 3s, run YOLO async in separate thread

- Final Postman test: all endpoints stable under 10 rapid requests

## Tasks — Apr 25: Demo Prep

- Record 3-minute demo: show dashboard live with clip, show coaching message, show 3D visualiser

- Finalize MPR documentation: architecture diagram, model metrics table, API reference

- Ensure: all model files committed, requirements.txt complete, README with run instructions

| Day / Date | Module | Tasks | Deliverable |
| --- | --- | --- | --- |
| Apr 23 | Integration Test | Full pipeline run, latency profiling, identify all breaks | pipeline runs end-to-end |
| Apr 24 | Bug Fixes | Fix integration bugs, add fallbacks, performance tuning | stable under load |
| Apr 25 | Demo + Docs | Demo recording, MPR doc, requirements.txt, README | submission ready |

# Risk Register

| Risk | Severity | Mitigation |
| --- | --- | --- |
| LSTM training slow / diverges | 🔴 HIGH | Use smaller architecture first (LSTM only, no CNN). EarlyStopping. If still bad, use GRU instead. |
| No labelled dashcam images for MobileNetV2 | 🟡 MED | Use public dataset (BDD100K subset) or synthetic augmentation. Worst case: hardcode scene as 'city/clear' for demo. |
| YOLOv8 > 100ms/frame | 🟡 MED | Use yolov8n (nano). Drop to 5 fps inference. Run async thread. |
| Flask integration breaks (shape mismatch) | 🔴 HIGH | Write unit test for each model's predict() before Flask wiring. Fix at model level first. |
| Claude API rate limit or cost | 🟠 LOW-MED | Cache coaching response per score bucket (round to nearest 5). Max 1 call per 10 seconds. |
| React Three.js performance on demo machine | 🟡 MED | Reduce geometry complexity. Test on actual demo laptop by Apr 22. Fallback: static 2D version. |

# Critical Path

If any of these slip, the demo breaks:

- Data pipeline (Apr 7) → XGBoost (Apr 8–9) → Flask /api/score (Apr 18) → React dashboard (Apr 21)

- LSTM (Apr 12–13) → Flask /api/predict (Apr 19) → dashboard TrendChart (Apr 21)

- cv_pipeline() (Apr 17) → full end-to-end (Apr 23)

Buffer = Apr 23–24. Do not spend it on features. Keep it for integration bugs.